# Monkey-Head-Project Repo Restructure Migration Plan

## Executive summary

Enabled connectors (used first): github (repo: DylanLRPollock/Monkey-Head-Project).

This report produces a practical, engineer-ready repository restructuring to-do list that prioritizes: (a) making the Python runtime importable and CI-green, (b) separating “runtime code” from “platform/packaging artifacts” and “canon content,” and (c) setting the team up for a controlled staging → pre-release (v84.3-pre) → freeze → rewrite cycle already described in the repo’s operating docs. The repo currently includes a Python package declared as hueyos with requires-python = ">=3.13,<3.15" and console scripts, including huey-api = "huey.api:main". [1] The most urgent structural flaw is that a large portion of the intended hueyos package appears to live under invalid Python package directory names (notably src/ai-os/), while tests and runtime modules import hueyos.*, which creates avoidable breakage and complicates the upcoming rewrite. [2] [3]

This plan is deployable as a migration sequence: it includes a proposed taxonomy, explicit file/folder actions (keep/move/rename/rewrite/delete), sample git commands, CI updates, rollback rules, and verification/acceptance criteria.

Assumptions (explicit, per request; no clarifying questions): - Default branch is main, and restructuring work is performed via feature branches merged back to main. CI currently runs on main and develop. [4] - Where a file/folder is not discoverable in the sampled listings, it’s labeled UNSPECIFIED (not assumed absent forever). - Any “exact port”, “credential”, “serial protocol”, “GPIO map”, etc. not present in repo text is treated as UNSPECIFIED. - This report lists high-value, discovered paths and provides a deterministic script workflow to produce a complete inventory (git ls-files) before executing bulk git mv operations.

## Current repository map as discovered

The repository self-identifies as “Monkey-Head-Project / HueyOS” with a Python package name hueyos and a master plan spec file master-plan-v23.json. [5] Key runtime environment settings are documented in huey.env.example (e.g., HUEY_HOST, HUEY_PORT=1995, HUEY_ROOT, HUEY_MEMORY_ROOT, local model backend settings like OLLAMA_PORT=11434). [6] Docker Compose also defaults to HUEY_PORT=1995 and uses Compose profiles (worker, extras) for optional services like Redis. [7] [8]

### Current top-level map and key contents

| Current path | Type | Key discovered files/subpaths | Purpose & notes | Action (summary) |
| --- | --- | --- | --- | --- |
| .github/ | dir | .github/workflows/ci.yml, .github/workflows/codeql.yml, .github/dependabot.yml [4] [9] [10] | CI uses Python 3.13 and runs make lint + make coverage. [4] | Keep, update paths/rules after moves |
| .disk/ | dir | .disk/mkisofs [11] | ISO/build artifact surface (likely platform/ISO root metadata). | Move under platform/iso/ (recommended) |
| README.md | file | (root) [5] | Authoritative narrative + doctrine + repo map + deployment flow. | Keep, update after restructure |
| pyproject.toml | file | (root) [1] | Declares package hueyos, scripts, requires-python, dependencies/extras. | Keep, rewrite sections to match new module reality |
| Makefile | file | (root) [12] | Runs uvicorn huey.api:app, coverage includes --cov=huey --cov=hueyos. | Keep, update run target and coverage if needed |
| requirements.txt / constraints.txt | files | (root) [13] [14] | Large pinned set; constraints.txt is currently “intentionally empty.” [14] | Keep, clarify roles vs pyproject.toml |
| SECURITY.md | file | (root) [15] | Repo security policy, OS baseline claims, disclosure process. | Keep, update any drift |
| LICENSE | file | (root) GPLv3 text [16] | Code is GPL-3.0-only; README claims docs/media are CC-BY-SA-4.0. [5] | Keep |
| docs/ | dir | docs/index.md, docs/api-reference.md, docs/governance.md, docs/orchestrator-deployment.md, docs/security-maintenance-audit.md, docs/repository-restructure-*.md [17] [18] [19] [20] [21] [22] [23] | The docs already include a restructure recommendation and inventory checklist. [22] | Keep, update path references after moves |
| infra/ | dir | infra/docker/docker-compose.yml, infra/docker/Dockerfile, infra/docker/docker/orchestrator_utils.py, infra/docker/docker/hostos/hostos.py [7] [24] [25] [26] | Compose uses profiles + env-file; Dockerfile currently installs pygpt-net, creating mismatch with HueyOS runtime expectations. [24] [7] | Rewrite Docker build surfaces; keep orchestrators |
| platform/ | dir | platform/boot/..., platform/packaging/dists/..., platform/installers/... [27] [28] [29] | OS/ISO/debian artifacts and installers are already consolidated here. | Keep, enforce “platform-only” boundaries |
| archives/ | dir | archives/releases/... + checksums [30] | Release blobs and checksums preserved. | Keep, standardize naming and manifest |
| src/ | dir | src/huey/..., src/ai-os/..., plus large “canon”/memory content under src/huey/memory/... [31] [2] [32] | Core technical debt zone: invalid python directory names and duplicated/compat layers. | Major restructure (P0) |
| tests/ | dir | tests/test_api_routes.py, tests/test_cli.py, tests/test_hostos_module.py etc. [3] [33] [34] | Tests assume hueyos.* imports exist. [3] | Keep, update imports and fixtures after moves |
| apps/ | dir | apps/huey-gui/__init__.py, apps/huey-gui/main_ui.py [35] [36] | “Apps” includes another invalid python package dir name (huey-gui with __init__.py). [37] | Rename to valid package dir |
| integrations/ | dir | integrations/pygpt/py-gpt/..., integrations/pygpt/pygpt-mhp/... [38] [39] | Large integrated upstream(s). Should be isolated from HueyOS packaging and CI scope. | Keep, sandbox via CI excludes |

UNSPECIFIED top-level paths (mentioned in ignore rules or README but not discovered in the sampled listings): assets/, media/, vendor/, wiki/. Treat as “may exist or may be planned” until verified.

## Proposed canonical taxonomy and naming rules

The repo already includes a strong “recommended top-level layout” in docs/repository-restructure-recommendation.md. [22] This migration plan adopts that structure, with one critical addition: a hard rule that every importable Python package directory must be a valid Python identifier (no hyphens), consistent with src-layout packaging expectations. [40]

### Canonical folder taxonomy

| New canonical path | What belongs here | Boundaries/ownership | Notes |
| --- | --- | --- | --- |
| src/hueyos/ | Canonical HueyOS runtime (importable) | Runtime engineering | Replace invalid src/ai-os/ with src/hueyos/ (rename) while keeping compatibility shims as needed. [2] |
| src/huey/ | Compatibility namespace (huey CLI imports, transitional bridges) | Runtime engineering | Keep huey as a shim layer as long as pyproject.toml scripts expose huey = "huey.cli:main". [1] |
| apps/ | Human-invoked apps (GUI, dashboards) | Product/UI | If python-importable, directories must be valid (e.g., apps/huey_gui/). [37] |
| infra/ | Docker/compose, orchestrators, CI helper scripts | Ops/infra | Compose profiles should remain for optional services. [7] [41] |
| platform/ | OS/boot/installers/debian artifacts | Platform/OS | Debian packaging docs distinguish source-vs-binary structure; keep platform artifacts out of src/. [42] |
| docs/ | Specs, governance, runbooks, audit reports | Docs/governance | Update hardcoded paths/ports (e.g., orchestrator doc paths) after moving. [20] |
| archives/ | Frozen releases, checksums, snapshots | Release engineering | Enforce “no active development” here; only archives and integrity manifests. [30] |
| integrations/ | Vendored/upstream integrations | Integrations | Exclude from HueyOS packaging by default; optionally make them Git submodules later (UNSPECIFIED). [39] |
| tests/ | Unit/integration tests | QA | CI runs pytest + coverage. [4] |

### Naming rules to enforce in the rewrite branch

- Importable python packages: must be valid identifiers (e.g., hueyos, huey_gui), not hyphenated directories. This aligns with standard src-layout expectations and prevents accidental import failures. [40]

- Compose: keep “profiles” for optional components; do not silently enable a service when its profile isn’t selected (Compose can error or ignore). [41]

- Docker images: use Dockerfile best practices (multi-stage builds, least privilege) for production images. [43]

- pyproject entry points: console scripts must point to real callables ([project.scripts] semantics). [44]

## Ordered migration plan with file-level actions, priorities, and commands

This section is the deployable “do this in order” plan. It aligns with: staging → pre-release (v84.3-pre) → freeze → rewrite (already described in repo narrative) while focusing specifically on repository structure and import integrity. [5]

### Module connectivity diagram

flowchart TB
  subgraph Runtime["Runtime (Python)"]
    HUEY["src/huey (compat layer)"] --> HUEYOS["src/hueyos (canonical)"]
    HUEY --> API["huey.api (FastAPI import surface)"]
    HUEY --> CLI["huey.cli (console script target)"]
    API --> CORE["hueyos.core (scheduler/resilience/system checks)"]
    API --> HW["hueyos.hardware (plugins/manager)"]
    API --> HC["hueyos.honeycomb (storage/monitor/retention)"]
    API --> NET["hueyos.network (manager)"]
    API --> PWR["hueyos.power (battery/management)"]
    API --> UTIL["hueyos.utils (paths/auto_sort)"]
  end

  subgraph Ops["Ops surfaces"]
    CI[".github/workflows/ci.yml"] --> Runtime
    COMPOSE["infra/docker/docker-compose.yml"] --> API
    ORCH["infra/docker/docker/{hostos,subos,nanoos}"] --> K8S["kubectl apply manifests"]
  end

  subgraph Platform["Platform/OS"]
    PLAT["platform/{boot,packaging,installers}"] --> Runtime
    ARCH["archives/releases"] --- PLAT
  end

This diagram reflects existing interfaces: CI runs make lint/make coverage on Python 3.13. [4] The FastAPI surface is documented under docs/api-reference.md, but its examples assume uvicorn huey.api:app and show port 8000 while operational defaults elsewhere are 1995—treat any inconsistent port mention as “must reconcile.” [18] [6] [12]

### Migration steps table

| Step | Scope | Action type | Priority | Effort | Sample commands (illustrative) | Rollback/archival rule |
| --- | --- | --- | --- | --- | --- | --- |
| Preflight snapshot | Whole repo | Archive + inventory | P0 | S | git checkout main && git pull<br>git tag v84.3-pre-freeze-candidate (name UNSPECIFIED)<br>git ls-files > .migration/current-file-list.txt | If anything breaks, reset to tag: git reset --hard <tag> and preserve .migration/ artifacts in archives branch |
| Fix invalid Python package root | src/ai-os/ → src/hueyos/ | Rename | P0 | M | git mv "src/ai-os" src/hueyos | If imports regress, revert single commit (git revert <sha>) and keep a compatibility shim (below) |
| Fix invalid app package dir | apps/huey-gui/ | Rename | P1 | S | git mv "apps/huey-gui" apps/huey_gui | Revert commit; if downstream scripts depend on old path, keep stub folder with README pointer for one release |
| Repair console-script entrypoint mismatch | huey-api entry point | Rewrite | P0 | M | In pyproject.toml: change to huey-api = "hueyos.api:main" or implement def main() in huey/api.py | If release needs stability, implement the missing main() first (least moving parts) then refactor later |
| Normalize package discovery & metadata | pyproject.toml | Rewrite | P0 | S | Ensure [tool.setuptools.packages.find] only finds valid packages under src/ [1] | Revert pyproject commit; CI will fail fast if broken |
| Align Makefile coverage/run | Makefile | Rewrite | P0 | S | Update coverage to match actual packages after rename; run target should remain uvicorn ... --host --port (Uvicorn settings) [12] [45] | Revert Makefile commit |
| Split Docker build targets | infra/docker/Dockerfile | Split + rewrite | P0 | M | Create infra/docker/Dockerfile.hueyos (HueyOS) and infra/docker/Dockerfile.pygpt (optional); update compose dockerfile: accordingly [24] [7] | Keep old Dockerfile as Dockerfile.legacy in archives/ and pin compose in a “legacy” profile |
| Update orchestrator docs paths | docs/orchestrator-deployment.md | Rewrite | P1 | S | Paths currently show python3 docker/hostos/... but code lives in infra/docker/docker/...; update docs accordingly [20] | If docs update causes confusion, keep both paths documented and add a shim script in old location (temporary) |
| Move “canon/memory TXT” out of import packages | src/huey/memory/TXT/… | Move | P1 | L | git mv src/huey/memory/TXT docs/canon/TXT (exact destination taxonomy UNSPECIFIED) [32] | Archive original structure under archives/canon-snapshots/<date>/... before move |
| Reduce duplicate implementations | src/huey/* vs src/hueyos/* | Merge + delete | P1 | L | Choose canonical modules (prefer hueyos.*), keep huey.* thin proxies for one cycle (per repo restructure inventory) [23] | Roll back per-module merge commit; restore proxies; do not “half delete” |
| CI path tightening | .github/workflows/* | Rewrite | P1 | S | Add CI job: “structure check” (no hyphenated importable packages; no src/* folders with invalid names) [4] | Revert workflow commit if CI blocks hotfixes; reintroduce later |
| Freeze gate | Whole repo | Policy | P0 | S | Tag + branch protection: “freeze = bugfix/security only” (names UNSPECIFIED) | If freeze must be broken, require changelog entry + rollback plan |

### Major move scripts and “bulk rename” safety

Before any bulk git mv, run git ls-files inventory and store it in a versioned directory (e.g., .migration/). This is how you satisfy “complete file list” deterministically without relying on manual enumeration.

# One-time inventory snapshot (run from repo root)
mkdir -p .migration/inventory
git ls-files > .migration/inventory/git-ls-files.main.txt

# Optional: categorize for review
grep '^src/' .migration/inventory/git-ls-files.main.txt > .migration/inventory/src-files.txt
grep '^platform/' .migration/inventory/git-ls-files.main.txt > .migration/inventory/platform-files.txt

This approach is consistent with the repo’s own stated guardrail: “perform moves in small batches with a path-mapping changelog.” [22]

## CI, packaging, and deployment implications

### Python packaging and entry points

The project declares console scripts under [project.scripts]. [1] Under PEP 621, these map to console_scripts entry points and must reference a valid importable callable. [44] The repo’s security/maintenance audit explicitly flags that huey-api = "huey.api:main" is currently mismatched because src/huey/api.py is a compatibility wrapper and does not define main. [21] Therefore, the restructure must include one of: - implement a real main() callable in the target module, or - repoint the script to an existing callable that exists after restructure (hueyos.api:main, path UNSPECIFIED until created).

Additionally, the repository uses a src layout (packages under src/), which is a recognized packaging pattern for avoiding accidental imports from the working directory. [40] This strengthens the argument that src/ai-os/ must be renamed to a valid package directory (src/hueyos/).

### Docker and Compose

infra/docker/docker-compose.yml uses Compose profiles (worker, extras) and sets defaults via an anchor x-service-defaults. [7] Compose profiles behave such that services without a matching active profile are ignored unless explicitly targeted. [41] This structure should be preserved, but the build target must be corrected because the current infra/docker/Dockerfile installs and runs pygpt-net, not HueyOS. [24]

For the rewrite, follow Docker’s published best practices: multi-stage builds, minimizing dependencies in final image, and using USER (non-root) where possible. [43]

### Debian/platform packaging

The platform/ directory already includes boot and packaging artifacts (e.g., platform/packaging/dists/...). [28] Debian’s policy docs distinguish the structure of Debian source packages (with a debian/ directory controlling builds) from raw binary/package artifacts. [42] In restructure terms: - keep “distribution artifacts” inside platform/ or archives/, - prevent those artifacts from being treated as importable runtime code, CI lint scope, or Python packaging inputs.

### Uvicorn/FastAPI runtime settings

The Makefile runs uvicorn huey.api:app --host 0.0.0.0 --port 1995. [12] Uvicorn’s own documentation confirms these CLI settings (--host, --port, --reload, --workers, env controls) are first-class configuration mechanisms. [45] Any restructure must maintain a stable import path for the ASGI app target (module:app) and avoid breaking the runtime invocation pattern.

## Rollback, archival policy, and final verification

### Rollback and archival policy per change class

- Renames/moves (git mv): treat each “batch move” as a single commit with an explicit mapping in commit message. If a move breaks CI, rollback should be git revert <move-commit> to restore exact file paths, not partial manual edits.

- Structural rewrites (pyproject/entry points, Docker builds): require a paired rollback artifact:

- a tag (e.g., v84.3-pre-freeze-candidate, exact name UNSPECIFIED),

- and a preserved copy of old configs in archives/config-snapshots/<date>/... (path naming UNSPECIFIED).

- Canon and long text archives: never delete outright. Move to archives/ or docs/canon/ and keep a manifest file (e.g., archives/canon-snapshots/<date>/MANIFEST.txt, UNSPECIFIED exact path). This matches the repo’s doctrine that resets are “audited forks,” not silent amnesia. [5]

### Final verification checklist

| Category | Check | Command / method | Pass criteria |
| --- | --- | --- | --- |
| Repo structure | No invalid importable package dirs under src/ | python -c "import hueyos; import huey" | Imports succeed |
| Entry points | Console scripts resolve | python -c "import importlib; importlib.import_module('huey.cli')" | No ImportError |
| API boot | Uvicorn can boot app | make run [12] | Server starts |
| Health endpoint | /healthz responds | curl -fsS http://127.0.0.1:1995/healthz | 200 + expected JSON (shape per docs/tests) [18] |
| CI | GitHub Actions green | Check CI workflow | lint + tests jobs pass [4] |
| Coverage | Coverage doesn’t fail due to missing pkg | make coverage [4] | Coverage report produced |
| Docker | Compose builds correct image | cd infra/docker && docker compose build [7] | HueyOS image builds (not pygpt-only) |
| Docs | Paths/ports reflect reality | manual review of docs/index.md, docs/orchestrator-deployment.md, docs/api-reference.md [17] [20] [18] | No contradicted “how to run” instructions |
| Security gate | Audit action items addressed or explicitly deferred | docs/security-maintenance-audit.md checklist [21] | P0 security notes tracked |

### Acceptance criteria

The restructure is successful (for the v84.3-pre / freeze bridge) when all of the following are true:

- pyproject.toml entry points correspond to actual callable targets (PEP 621 requirement for scripts) and CI can install pip install -e .[dev] and run lint/tests. [4] [44]

- The canonical HueyOS namespace is importable as hueyos (matching the declared distribution name), and the old huey namespace is either compatible or explicitly documented as transitional. [1]

- Docker Compose builds and runs the HueyOS runtime image (not an unrelated pygpt-net-only image), while preserving Compose profiles behavior. [7] [41]

- “Platform artifacts” remain clearly partitioned under platform//archives/, consistent with Debian packaging concepts of keeping packaging/build system structure separate from application runtime code. [28] [42]

- The migration is reversible via tags + revert commits, and the repo retains continuity-of-record (archive snapshots rather than deletions), consistent with the repo’s own reset/continuity doctrine. [5]

[1] pyproject.toml

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/pyproject.toml

[2] __init__.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/src/ai-os/__init__.py

[3] test_api_routes.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/tests/test_api_routes.py

[4] ci.yml

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/.github/workflows/ci.yml

[5] README.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/README.md

[6] huey.env.example

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/huey.env.example

[7] docker-compose.yml

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/infra/docker/docker-compose.yml

[8] [41] https://docs.docker.com/reference/compose-file/profiles/

https://docs.docker.com/reference/compose-file/profiles/

[9] codeql.yml

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/.github/workflows/codeql.yml

[10] dependabot.yml

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/.github/dependabot.yml

[11] .disk/mkisofs

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/.disk/mkisofs

[12] Makefile

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/Makefile

[13] requirements.txt

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/requirements.txt

[14] constraints.txt

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/constraints.txt

[15] SECURITY.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/SECURITY.md

[16] LICENSE

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/LICENSE

[17] index.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/docs/index.md

[18] api-reference.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/docs/api-reference.md

[19] governance.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/docs/governance.md

[20] orchestrator-deployment.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/docs/orchestrator-deployment.md

[21] security-maintenance-audit.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/docs/security-maintenance-audit.md

[22] repository-restructure-recommendation.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/docs/repository-restructure-recommendation.md

[23] repository-restructure-inventory.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/docs/repository-restructure-inventory.md

[24] Dockerfile

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/infra/docker/Dockerfile

[25] api.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/src/huey/api.py

[26] __init__.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/src/huey/__init__.py

[27] platform/boot/grub/grub/live-theme/theme.txt

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/platform/boot/grub/grub/live-theme/theme.txt

[28] platform/packaging/dists/forky/Release

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/platform/packaging/dists/forky/Release

[29] platform/installers/debian/sources.list

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/platform/installers/debian/sources.list

[30] archives/releases/checksums/sha256sum.txt

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/archives/releases/checksums/sha256sum.txt

[31] archives/releases/hueyos-6.18.5/6.18.5-hueyos.iso.sha256

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/archives/releases/hueyos-6.18.5/6.18.5-hueyos.iso.sha256

[32] src/huey/memory/TXT/1) Monkey Head Project [Thesis].txt

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/src/huey/memory/TXT/1)%20Monkey%20Head%20Project%20[Thesis].txt

[33] test_cli.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/tests/test_cli.py

[34] test_hostos_module.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/tests/test_hostos_module.py

[35] apps/huey-gui/__init__.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/apps/huey-gui/__init__.py

[36] apps/huey-gui/main_ui.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/apps/huey-gui/main_ui.py

[37] __init__.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/main/apps/huey-gui/__init__.py

[38] integrations/pygpt/py-gpt/README.md

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/integrations/pygpt/py-gpt/README.md

[39] integrations/pygpt/pygpt-mhp/src/pygpt_net/app.py

https://github.com/DylanLRPollock/Monkey-Head-Project/blob/430ebb3daf6bd5b129ffae6e2a6c8a08e08b2331/integrations/pygpt/pygpt-mhp/src/pygpt_net/app.py

[40] https://packaging.python.org/en/latest/discussions/src-layout-vs-flat-layout/

https://packaging.python.org/en/latest/discussions/src-layout-vs-flat-layout/

[42] https://www.debian.org/doc/debian-policy/ch-source

https://www.debian.org/doc/debian-policy/ch-source

[43] https://docs.docker.com/develop/develop-images/dockerfile_best-practices/

https://docs.docker.com/develop/develop-images/dockerfile_best-practices/

[44] https://peps.python.org/pep-0621/

https://peps.python.org/pep-0621/

[45] https://www.uvicorn.org/settings/

https://www.uvicorn.org/settings/